## Slide 1: Pre - Qualification

## Slide 2: Pre - Qualification
Pre – Qualification :
  Document evaluation
  Site verification (Audit)
Contractor tidak perlu melalui tahap pre – qualification:
  Low risk assessment
  Medium risk assessment
  Contractor yg sudah lulus pra – kualifikasi sebelumnya

## Slide 4
Selection in CSMS
CSMS
Contracted Work
Data Bank
Pre-Qualification
Selection
Risk Assessment
Qualification Phase: Select A Qualified Contractor
Contract Award
Pre Job Activity
Work In Progress
Final Evaluation
Field Implementation Phase: Ensure Field Safe Work
Administration

## Slide 5: Selection
SELECTED CONTRACTOR SHOULD BE BEST:
Health safety and Environment
Technical
Commercial

## Slide 6: Selection Continue…..
HSE Document in bid package :
  HSE general requirements
  Client HSE goals and objectives
  HSE plan scope and potential hazard
  HSE control procedure and compliance
  Responsibilities, authorities and controlling between Client and Contractors (e.g. Emergency Response Plan)
  Training needs and competence of Contractors

## Slide 7
Contract Award in CSMS
CSMS
Contracted Work
Data Bank
Pre-Qualification
Selection
Risk Assessment
Administration Phase: Select A Qualified Contractor
Contract Award
Pre Job Activity
Work In Progress
Final Evaluation
Field Implementation Phase: Ensure Field Safe Work
Contract Award

## Slide 8
Pre Job Activity in CSMS
CSMS
Contracted Work
Data Bank
Pre-Qualification
Selection
Risk Assessment
Administration Phase: Select A Qualified Contractor
Contract Award
Pre Job Activity
Work In Progress
Final Evaluation
Field Implementation Phase: Ensure Field Safe Work
Pre Job Activity

## Slide 9
Pre-Job Activity
To open First Communication between
Client and Contractor among fieldwork level
Pre-Job Activity is not equal to Pre-Job Safety Meeting

## Slide 10: Pre – Job Activity
Pre – job Activity (Aktifitas Awal Pekerjaan) :
Tujuan
Memastikan aspek risk assessment & K3LL yang relevan dengan pekerjaan dikomunikasikan dan dipahami oleh semua pihak sebelum pelaksanaan kontrak/pekerjaan
Terdiri – dari :
  Pra – mobilisasi
    Rapat awal/Kick off meeting (potential hazards, HSE plan, personal competence, HSE objective & target, Hse general requirements, ERP, Incident Report Procedures etc)
    Inspeksi & audit lokasi Contractor (see form VIII)
    Orientasi lokasi kerja (follow up of kick off meeting)
    Peatihan K3LL (job planning, potential hazards review, HSE matters, inspection of PPE, equipments and ERP alertness)
  Mobilisasi (implementation of HSE Planning)
    Rapat awal lokal (all key persons must be attending in this meeting)
    Mobilisasi staf & perlengkapan Contractor
    Finalisasi rencana K3LL
    Audit mobilisasi

## Slide 12
Work In Progress in CSMS
CSMS
Contracted Work
Data Bank
Pre-Qualification
Selection
Risk Assessment
Administration Phase: Select A Qualified Contractor
Contract Award
Pre Job Activity
Work In Progress
Final Evaluation
Field Implementation Phase: Ensure Field Safe Work
Work In Progress

## Slide 13: Pekerjaan Berlangsung – Work in Progress
Tujuan
Menjamin pekerjaan yang dilaksanakan sesuai dengan rencana K3LL yang sudah disepakati
Work in Progress:
Periode dimana pekerjaan fisik dilaksanakan di lapangan.
Merupakan evaluasi sementara (interim Evaluation)  regularly inspection
Menguji apakah semua K3LL didalam kontrak sudah dilaksanakan oleh Contractor
Client & Contractor bertanggung jawab thd pelaksanaan evaluasi sementara yg dilakukan secara berkala
Client dapat melakukan inspeksi medadak

## Slide 14
Work in Progress Process
Work in Progress Checklist
Form IX
Form X

## Slide 15
INTERIM EVALUATION CHECKLIST
SAFETY INSPECTION CHECKLIST
SAFETY PROGRAM CHECKLIST
Work In Progress

## Slide 16
INTERIM EVALUATION = CORRECTIVE ACTION
INTERIM CHECKLIST:
SAFETY INSPECTION
SAFETY PROGRAM
SHEP
STANDARD
PERFORMANCE
CORRECTIVE ACTION
INTERIM CHECKLIST:
SAFETY INSPECTION
SAFETY PROGRAM
SHEP
STANDARD
PERFORMANCE
CORRECTIVE ACTION
INTERIM CHECKLIST:
SAFETY INSPECTION
SAFETY PROGRAM
SHEP
STANDARD
PERFORMANCE
CORRECTIVE ACTION
INTERIM CHECKLIST:
SAFETY INSPECTION SAFETY PROGRAM
HSE
STANDARD
PERFORMANCE
CORRECTIVE ACTION
+
HSE
PERFORMANCE
Work In Progress

## Slide 17
Final Evaluation in CSMS
CSMS
Contracted Work
Data Bank
Pre-Qualification
Selection
Risk Assessment
Administration Phase: Select A Qualified Contractor
Contract Award
Pre Job Activity
Work In Progress
Final Evaluation
Field Implementation Phase: Ensure Field Safe Work
Final Evaluation

## Slide 18: Final Evaluation
HSE Contractor performance evaluation
Feed back to Contractor and Client for future job
Based on :
  HSE Contractual Obligation
  Pre – job activity report
  Interim evaluation report
  Follow up Contractor toward conditional acceptance
  Follow up Contractor toward corrective action in interim evaluation

## Slide 19: Final Evaluation Process
Final Evaluation Checklist
Form XII

## Slide 20
CSMS Reporting Systems
No Specific
CSMS Report
for
Selection
Risk Assessment Resume
Office Report
Pre-Qualification Report
Office Report
Selection Report
Office Report
Pre-Job Activity Report
Office & Job Site
Work In Progress Report
Job Site
Final Evaluation Report
Job Site & Office
Part of Process Tender Procedures
Field / Job Site Inspection and Control
PRE-JOB ACTIVITY
FINAL EVALUATION
PRE-QUALIFICATION
RISK ASSESSMENT
E
E
E
E
E
E
E
INTERIM EVALUATION
E

## Slide 21
CSMS Program Evaluation
Program Appraissal
Strengths, Weaknesses
and Areas need
improvement
Short Term Evaluation
(Yearly)
Performance Bench Marking
Compare RCIR with other
PSCs, other Industy Sectors (if possible)
Medium Term Evaluation
Bi-annually
Program Reformulation
Observed latest API RP,
other Companies Systems,
ISO, MIGAS, etc.
Long Term Evaluation
every Three Years
Improved Program / Guidelines
where deemed required:
Strategy
Corrective Actions
Schedule
Resources
RCIR = Recordable Case Incident Rate
API = American Petroleum Institute
RP = Reformulation Program